CASE Tool 3-2

Staffing and Revenue Projection

# CASE Tool 3-2

August 2025

Staffing and Revenue Projections



Prepared by the CASE Toolkit Committee

Adam Hugo-Holman, S.E., Chairman

Roger Parra, S.E.

Corey Matsuoka, P.E.

Michael Stubbs, S.E., P.E., DBIA

Jason Dreher, P.E.

Coalition of American Structural Engineers

1400 L Street, Suite 400, Washington, DC  20005

PHONE: 202-347-7474 FAX: 202-898-0068

www.acec.org/case

Copyright © 2023 by the American Council of Engineering Companies (ACEC). All rights reserved.  No part of this document may be reproduced, stored in any form of retrieval system, or transmitted in any form or by any electronic, mechanical, photographic, or other means without the prior written permission of ACEC.

DISCLAIMER

The material in this publication is for informational purposes only and is not to be regarded as a substitute for technical, legal, or other professional advice.  While CASE has made every effort to present accurate information consistent with standards of best practice in this publication, CASE and ACEC recognize that views and standards of practice may change over time.  Therefore, the reader is encouraged to review any information contained in this publication carefully and evaluate its applicability in light of particular situations, as well as to confer with an appropriate professional consultant or attorney.

ACEC and its officers, directors, agents, volunteers, and employees are not responsible for, and expressly disclaim, liability for any and all losses, damages, claims, and causes of action of any sort, whether direct, indirect or consequential, arising out of or resulting from any use, reference to, or reliance on information contained in this publication.

TOOL OVERVIEW

This tool projects revenue and staffing needs by combining project-level inputs with automated calculations. It helps forecast Engineering vs. Production demand and revenue by time period, using both active and pending projects.

HOW TO USE TOOL 3-2

- Edit REFERENCE_DATA to suit your firm.

- Enter or update projects in PROJECT_DATA (use dropdowns for status, PM, client, etc.).

- Adjust reference lists and rates in REFERENCE_DATA if your firm’s parameters change.

- Refresh All (Data → Refresh All) to update STAFFING_ROLLUP, REVENUE_PIVOT, LABOR_PIVOT, and DASHBOARD.

- Review the DASHBOARD for staffing gaps, revenue trends, and workload distribution.

WORKSHEET GUIDE

DASHBOARD: Top-level KPIs and visuals to aid strategic planning.

PROJECT_DATA: Primary data-entry table for all projects (status, fee, dates, duration, staffing needs, PM, client). All items with RED text are manual inputs via direct input or via selection from a dropdown menu. All items with BLACK text are calculated cells.

Manual Input Fields:

- PROJECT_ID – Unique project ID or code, entered manually.

- STATUS – Project status selected from a drop-down list (Active, Pending, or Inactive).

- PROJECT_NAME – Unique project name, entered manually.

- CLIENT – Client name selected from a drop-down list.

- PROJECT_LOCATION – U.S. state where the project is located, selected from a drop-down list.

- PROJECT_OFFICE – Office managing the project, selected from a drop-down list.

- BUSINESS_SECTOR – Project type or sector, selected from a drop-down list.

- START_DATE – Project start date, entered manually.

- PM – Project Manager, selected from a drop-down list.

- FEE – Total project fee, entered manually.

- CONVERSION_RATE – Probability (0–100%) of winning the project, entered manually.

- FEE_REMAINING – Remaining fee for the project, entered manually.

- PERCENT_ENG – Percentage of total labor allocated to engineering design, entered manually.

- WORK_SCENARIO – Staffing intensity scenario (e.g., Standard, Compressed), selected from a drop-down list.

- PREDICTED_MONTHLY_REVENUE_OVERRIDE – Optional override for predicted monthly revenue, entered manually when the project falls outside standard burn rate assumptions.

- DURATION_OVERRIDE – Optional override for predicted duration (in weeks), entered manually based on PM judgment.

Calculated Fields:

- EXPECTED_REVENUE – If status is Active, returns FEE; if Pending, returns FEE × CONVERSION_RATE; if Inactive, returns 0.

- PERCENT_PRODUCTION – Calculates the remaining percentage of labor allocated to production work (100% – PERCENT_ENG).

- PREDICTED_MONTHLY_REVENUE – Estimates monthly revenue based on burn rates from REFERENCE_DATA.

- MONTHLY_REVENUE – Uses the PREDICTED_MONTHLY_REVENUE unless an override is provided in PREDICTED_MONTHLY_REVENUE_OVERRIDE.

- PREDICTED_DURATION – Calculates predicted duration (weeks) as FEE_REMAINING ÷ MONTHLY_REVENUE.

- DURATION – Uses PREDICTED_DURATION unless an override is provided in DURATION_OVERRIDE.

- ACTUAL_MONTHLY_REVENUE – Recalculates monthly revenue if the duration is overridden, reflecting the adjusted timeframe.

- END_DATE – Calculates expected project end date based on START_DATE and DURATION.

- ENGINEERING_STAFF – Calculates the weekly full-time equivalent (FTE) engineering staff required for the project duration.

- PRODUCTION_STAFF – Calculates the weekly FTE production staff required for the project duration.

REFERENCE_DATA: Centralized lists and parameters in the form of Tables used in data validation and lookups.

- PROJECT_STATUS – Defines the allowed project status values. While you can customize this list, it is recommended to use only three statuses for consistency: Active, Pending, and Inactive. Note: If you expand this list, update the data validation in PROJECT_DATA so the drop-down includes new statuses.

- CLIENT_LIST – Master list of all clients. This list is linked to a drop-down in PROJECT_DATA. The default capacity is 998 clients, but you can extend it as needed by adding new rows. Note: If you add more clients, adjust the data validation in PROJECT_DATA to cover the expanded range.

- BUSINESS_SECTOR – List of project types or sectors your firm works in. Used for data validation in PROJECT_DATA. The default capacity is 28 sectors; you can expand the list as needed. Note: If expanded, update the data validation in PROJECT_DATA so drop-downs recognize the new entries.

- PROJECT_LOCATION – List of U.S. states used for location selection in PROJECT_DATA. You may adjust or expand this list if your work includes territories or international projects. Note: If changed or extended, update the data validation in PROJECT_DATA accordingly.

- PROJECT_OFFICE – List of office locations in your firm. Linked to a drop-down in PROJECT_DATA. Default capacity is 50 offices; expand as required by adding rows. Note: Update the data validation in PROJECT_DATA if you add locations beyond the current list.

- PM – List of Project Managers in your firm. Used in PROJECT_DATA for PM selection. Default capacity is 98 PMs; you can expand the list by adding rows. Note: Update the data validation in PROJECT_DATA if the PM list grows beyond the current range.

- BURN_RATES – Table defining fee bands with associated monthly billing percentages. These percentages estimate how much of the fee in each band you expect to bill per month. Adjust the fee bands and percentages to reflect your firm’s billing patterns.

- PRODUCTION_RATES – Table showing the average revenue generated per hour by engineering staff and production staff. Used in staffing and revenue calculations. Update rates as billing or productivity changes.

- ANCHOR_DATE – The base date from which all project end dates are calculated. This lets you “lock” or anchor the dataset to a specific point in time for analysis consistency between updates.

- WORK_RATES – Table showing the expected hours per week for engineering and production staff under different work scenarios (e.g., Light, Standard, Compressed, Very Compressed). Adjust values to reflect your firm’s workload expectations.

STAFFING_ROLLUP: Aggregates weekly staffing requirements (Engineering vs. Production, Active vs. Pending).

REVENUE_PIVOT: Purpose: Pivot table summary of expected revenue across time buckets for analysis and charting.

LABOR_PIVOT: Pivot table summary of labor demand by year / quarter / month (Engineering/Production, Active/Pending).

### LIMITATIONS & ASSUMPTIONS

- Linear Workload Distribution – The tool assumes that hours and revenue are evenly distributed across the project’s duration. In reality, work often ramps up and down, so actual staffing needs may vary at different phases.

- Static Burn Rates – Burn rates are applied consistently throughout the project based on the BURN_RATES table in REFERENCE_DATA. This may not reflect real-world fluctuations caused by scope changes, delays, or staffing shifts.

- Dependence on Data Accuracy – All calculations rely on the accuracy of PROJECT_DATA inputs (e.g., fees, start dates, conversion rates). Incorrect or outdated entries will produce misleading results.

- Exclusion of Non-Billable Work – The staffing and revenue projections focus on billable hours. If significant non-billable work is expected (training, R&D, etc.), it should be factored in separately.

- No Overlap Adjustment – The tool does not adjust for situations where a single staff member is assigned to multiple projects simultaneously, potentially overstating total staffing demand.

- Point-in-Time Snapshots – The ANCHOR_DATE freezes projections for comparison between updates, but the tool does not track historical changes over time unless the user archives older versions.

- Manual Overrides Require Judgment – Override fields (e.g., Monthly Revenue Override, Duration Override) depend on PM experience and judgment. Overuse without justification can reduce projection reliability.

- Does Not Model Contingencies or Risk – The tool doesn’t account for uncertainties like late starts, early finishes, scope creep, or client payment delays.